AI-05 — Fair Essential-Goods Allocation and Routing

Complete Hackathon Implementation Plan + Two-Person Work Breakdown

Goal: maximize fair regional service while minimizing total delivery distance

# 1. Problem in One Page

A relief depot has less stock than the total demand of the communities it serves. For each CVRPLIB instance, only 70% of total demand (rounded down) is available. We must decide how much each customer receives and how five capacity-constrained vehicles deliver it.

Required instances: A-n32-k5, A-n33-k5, B-n31-k5.

Use the published depot, coordinates, demands, vehicle count, vehicle capacity and edge-weight rules.

Available stock: S = floor(0.70 × total demand).

Customer allocation: 0 ≤ q_i ≤ d_i and sum(q_i) ≤ S.

Each customer belongs to one of four quadrants relative to the depot.

Axis rule: x equal to the depot x-coordinate goes to the positive/right side; y equal to depot y-coordinate goes to the positive/up side.

Every route starts and ends at the depot and respects vehicle capacity.

Vehicles may deliver only the quantities assigned by the allocation.

# 2. What the Judges Care About

| Criterion | Weight | Our optimization priority |
| --- | --- | --- |
| Minimum regional service ratio | 40 | PRIMARY — maximize min(s_r) |
| Total route distance | 30 | SECONDARY — minimize distance |
| Regional balance | 20 | TERTIARY — maximize Balance |
| Validity | 5 | Must always pass |
| Runtime + reproducibility | 5 | Deterministic seeds + bounded runtime |

Do not optimize distance alone. The judging rubric makes fairness the dominant objective. Use lexicographic optimization so a distance improvement cannot accidentally destroy the minimum regional service score.

# 3. Page 1 — Visual Explanation for the Presentation

Recommended visual:

NORTH
                   ↑
          R2       |       R1
                   |
                   |
    WEST ---------- D ---------- EAST
                   |
          R3       |       R4
                   |
                   ↓
                 SOUTH

Total demand = 100%
Available stock ≈ 70%

Goal:
R1 ≈ 70%, R2 ≈ 70%, R3 ≈ 70%, R4 ≈ 70%
while keeping vehicle distance low.

Use a simple depot-and-customers map on the first slide. Show four colored regions, the depot in the center, customer points, and a visual showing that only 70% of total demand can be satisfied.

# 4. Page 2 — Solution Flowchart for the Presentation

CVRPLIB instance
      ↓
Load official data
      ↓
Build exact distance matrix
      ↓
Assign customers to 4 regions
      ↓
Compute total demand + S
      ↓
Fair allocation optimizer
(maximize minimum regional service)
      ↓
Candidate allocations
      ↓
Capacity-constrained CVRP routing
      ↓
Route improvement
(2-opt / relocate / swap)
      ↓
Allocation-aware local search
      ↓
Strict validation
      ↓
Metrics + route files + visualizations

The first two pages should be visual rather than code-heavy. They should let a judge understand the problem and your complete pipeline in under one minute.

# 5. Mathematical Formulation

Let d_i be original customer demand and q_i be delivered quantity.

0 ≤ q_i ≤ d_i
sum_i q_i ≤ S
S = floor(0.70 × sum_i d_i)

D_r = sum_{i in region r} d_i
s_r = delivered_demand_r / D_r

Balance = 1 - (max_r(s_r) - min_r(s_r))

Introduce t = minimum regional service ratio.

Maximize t
subject to:
sum_{i in region r} q_i ≥ t × D_r   for every region r

This max-min formulation directly targets the 40-point criterion. If S/total_demand is around 70%, the theoretical upper bound on t is S/total_demand.

fairness_upper_bound = S / total_demand

Report the fairness gap: fairness_upper_bound − achieved_min_service. A gap near zero means the theoretical maximum minimum regional service has effectively been reached.

# 6. Core Technical Architecture

Python
 ├── vrplib       → CVRPLIB parsing
 ├── NumPy        → numerical work
 ├── Pandas       → result tables
 ├── OR-Tools     → capacity-constrained routing
 ├── Optimization solver → fair allocation MILP/LP
 └── Matplotlib   → visualizations

Do not force deep learning into this problem. It is fundamentally a constrained combinatorial optimization problem. The strongest practical solution is mathematical optimization + routing + local search + validation.

# 7. Project Folder Structure

fair-relief-routing/
├── data/
│   ├── A-n32-k5.vrp
│   ├── A-n33-k5.vrp
│   └── B-n31-k5.vrp
├── src/
│   ├── loader.py
│   ├── distance.py
│   ├── regions.py
│   ├── allocation.py
│   ├── routing.py
│   ├── optimization.py
│   ├── validation.py
│   ├── metrics.py
│   └── visualization.py
├── experiments/
│   └── run_all.py
├── results/
│   ├── A-n32-k5/
│   ├── A-n33-k5/
│   └── B-n31-k5/
├── requirements.txt
└── README.md

# 8. Two-Person Division — High-Level Ownership

| Person | Primary responsibility | Main deliverables |
| --- | --- | --- |
| Person 1 — Optimization Lead | Data, regions, stock, fair allocation, allocation search | loader.py, distance.py, regions.py, allocation.py, allocation part of optimization.py |
| Person 2 — Routing & Systems Lead | CVRP routing, route improvement, validation, metrics, visualization, experiments | routing.py, validation.py, metrics.py, visualization.py, run_all.py |
| Both | Integration, debugging, benchmarking, final tuning, presentation | Final reproducible results + report/demo |

# 9. Detailed Two-Person Step Plan

## PERSON 1 — Optimization Lead

### P1-01 — Environment + instance loading

Install Python dependencies.

Download the three official CVRPLIB instances.

Implement load_instance(path).

Extract coordinates, demands, depot, vehicles, capacity and edge-weight information.

Print a clean instance summary.

Do not implement routing yet.

### P1-02 — Distance semantics

Implement exactly the published edge-weight rule for each instance.

Prefer the instance's provided edge weights/distance matrix when available.

Create one get_distance(i,j) interface used by the entire project.

Test symmetry and several manually checked pairs.

### P1-03 — Quadrant assignment

Compute x_rel = x_i - depot_x and y_rel = y_i - depot_y.

Assign every customer to exactly one of four regions.

Handle axis customers exactly according to the statement.

Return region IDs and regional original demand.

### P1-04 — Stock calculation

Compute total_demand.

Compute S = floor(0.70 × total_demand).

Check S ≤ total demand and S ≤ vehicle_count × capacity where relevant.

Create a theoretical fairness upper bound S / total_demand.

### P1-05 — Fair allocation MILP/LP

Create integer q_i variables.

Create t = minimum regional service ratio.

Add 0 ≤ q_i ≤ d_i.

Add total allocation ≤ S.

Add regional lower-bound constraints.

Maximize t.

Return q_i and t.

### P1-06 — Near-optimal allocation generation

Fix t at or extremely close to the best t.

Generate multiple feasible allocations with different secondary objectives.

Favor geographically compact/route-friendly customers as a secondary heuristic.

Keep only valid allocations.

### P1-07 — Allocation local search

Implement intra-region quantity transfer.

Implement customer replacement within a region.

Try small quantity shifts such as 1, 2, 5 units.

Never violate demand, stock or fairness constraints.

Pass each promising allocation to Person 2's router.

## PERSON 2 — Routing & Systems Lead

### P2-01 — OR-Tools CVRP skeleton

Implement a routing solver accepting distance matrix, q_i, depot, vehicle count and capacity.

Route only customers with q_i > 0.

Use q_i as the routing demand, not original d_i.

Every route must start/end at depot.

### P2-02 — Capacity constraints

Create the OR-Tools demand callback.

Add vehicle capacity dimension.

Verify every route load ≤ capacity.

Return route sequence, route load and route distance.

### P2-03 — Routing multi-start

Test PATH_CHEAPEST_ARC, SAVINGS or PARALLEL_CHEAPEST_INSERTION.

Use GUIDED_LOCAL_SEARCH and other OR-Tools metaheuristics where useful.

Run multiple seeds/configurations.

Keep the best feasible route set.

### P2-04 — Route local search

Implement or configure 2-opt.

Implement relocate moves.

Implement customer swaps/cross-exchange where practical.

Recheck capacity after every move.

### P2-05 — Metrics

Compute regional original demand.

Compute regional delivered demand.

Compute s_r for all four regions.

Compute minimum service, maximum service and Balance.

Compute total route distance and total allocated supply.

### P2-06 — Strict validator

Check every q_i is within [0,d_i].

Check total allocation ≤ S.

Check all routed quantities equal allocations.

Check every route starts/ends at depot.

Check capacity.

Check no duplicate customer visits in the single-visit version.

Check all positive-allocation customers are served.

### P2-07 — Visualization + output

Create route map for every instance.

Create regional service bar chart.

Create allocation map showing q_i/d_i.

Write routes.txt and metrics.json/csv.

Create one combined results table.

# 10. Integration Steps — Both Persons

| Step | Action | Definition of done |
| --- | --- | --- |
| INT-01 | Connect allocation → routing | Person 1 outputs q_i; Person 2 accepts q_i without changing quantities. |
| INT-02 | Connect routing → metrics | Every route result goes through the common metrics module. |
| INT-03 | Connect metrics → selection | Use lexicographic ranking: maximize min service, minimize distance, maximize balance. |
| INT-04 | Allocation-routing feedback | Person 1 proposes a candidate allocation; Person 2 routes it; the combined score decides whether to keep it. |
| INT-05 | Regression tests | Run all three instances after every major change. |
| INT-06 | Final reproducibility | Fix a seed, record solver settings and time limits, and save exact final outputs. |

# 11. Recommended Main Optimization Loop

for instance in INSTANCES:

    data = load_instance(instance)
    distance = build_distance_matrix(data)

    regions = assign_quadrants(data)
    S = floor(0.70 * total_demand(data))

    # Stage 1: fairness
    t_star, base_allocations = solve_max_min_fairness(
        demands=data.demands,
        regions=regions,
        stock=S
    )

    candidates = generate_near_optimal_allocations(
        base_allocations, t_star, data
    )

    best = None

    for q in candidates:

        routes = solve_cvrp(
            distance_matrix=distance,
            delivery_quantity=q,
            vehicles=data.vehicles,
            capacity=data.capacity,
            depot=data.depot
        )

        metrics = calculate_metrics(data, q, routes, regions)

        if better_lexicographically(metrics, best):
            best = save_solution(metrics, q, routes)

    # Stage 2: allocation-aware local search
    best = improve_allocation_and_routing(best, data)

    validate_solution(best, data)
    save_all_outputs(best)

# 12. Lexicographic Ranking — Use This, Not an Arbitrary Weighted Sum

A is better than B if:

1. A.min_service > B.min_service

OR

2. min_service is equal within tolerance AND
   A.distance < B.distance

OR

3. min_service and distance are equal within tolerance AND
   A.balance > B.balance

This ordering follows the judging weights and prevents an arbitrary score formula from sacrificing the most valuable criterion.

# 13. Strong Improvements After the Basic Version Works

| Upgrade | What it does | Priority |
| --- | --- | --- |
| Multi-start allocation | Searches several fair allocations | Very high |
| Route-aware allocation | Prefers customers that create compact routes | Very high |
| 2-opt / relocate / swap | Improves vehicle route geometry | High |
| ALNS | Destroy/repair search over allocations/routes | Medium-high |
| Clustering | Generates geographically coherent candidate groups | Medium |
| Split deliveries | Allows one customer to be served by multiple vehicles | Low initially |
| Deep RL / neural model | Unnecessary complexity for three small instances | Do not start here |

# 14. Allocation-Aware Local Search

The key hackathon insight is that allocation and routing are coupled:

allocation
    ↓
which customers are visited
    ↓
route geometry
    ↓
total distance

Therefore:
fair allocation
    ↓
route it
    ↓
try small allocation change
    ↓
route again
    ↓
keep improvement

Especially useful: move supply between customers inside the same region. The regional service ratio stays unchanged, while the route can become much shorter.

# 15. Baselines You Should Implement

| Baseline | Idea | Why it matters |
| --- | --- | --- |
| Nearest-first | Serve geographically closest customers first | Shows why distance-only thinking can hurt fairness |
| Proportional | Allocate roughly 70% of each customer's demand | Natural fairness baseline |
| Fair greedy | Give units to the currently least-served region | Simple fairness baseline |
| Our optimizer | Max-min fairness + routing + local search | Final method |

# 16. Final Results Table

| Instance | Min service | Balance | Distance | Supply used | Valid |
| --- | --- | --- | --- | --- | --- |
| A-n32-k5 | ... | ... | ... | ... | ✓ |
| A-n33-k5 | ... | ... | ... | ... | ✓ |
| B-n31-k5 | ... | ... | ... | ... | ✓ |

Fill this only from actual solver outputs. Do not manually invent or hard-code result values.

# 17. Per-Region Service Table

| Region | Original demand | Delivered | Service ratio |
| --- | --- | --- | --- |
| R1 | ... | ... | ... |
| R2 | ... | ... | ... |
| R3 | ... | ... | ... |
| R4 | ... | ... | ... |

Also report: minimum service ratio, maximum service ratio, Balance and fairness gap.

# 18. Validation Checklist

□ Correct instance file used.

□ Correct depot read from instance.

□ Correct demands and coordinates.

□ Correct vehicle count = published value.

□ Correct capacity = published value.

□ Correct edge-weight semantics.

□ S = floor(0.70 × total demand).

□ Every q_i satisfies 0 ≤ q_i ≤ d_i.

□ Total allocation ≤ S.

□ Every customer belongs to exactly one quadrant.

□ Axis customers follow positive/right and positive/up rules.

□ Every route starts at depot.

□ Every route ends at depot.

□ Every vehicle respects capacity.

□ Routes deliver exactly q_i.

□ No missing positive-allocation customer.

□ No duplicate visit in single-visit version.

□ Regional ratios are calculated from original regional demand.

□ Balance uses 1 − (max service − min service).

□ Final distance uses the same official edge-weight semantics.

□ Fixed seed and solver settings recorded.

# 19. 5–7 Hour Hackathon Schedule for Two People

| Time | Person 1 | Person 2 | Both |
| --- | --- | --- | --- |
| 0:00–0:30 | Loader + data checks | OR-Tools setup | Agree on data structures |
| 0:30–1:00 | Distance + regions | Basic CVRP skeleton | Integration checkpoint |
| 1:00–1:45 | Fair allocation model | Capacity + route output | Run A-n32-k5 |
| 1:45–2:30 | Allocation testing | Routing improvements | Validate first end-to-end solution |
| 2:30–3:30 | Near-optimal allocations | Multi-start routing | Compare candidates |
| 3:30–4:30 | Allocation local search | 2-opt/relocate/swap | Allocation ↔ routing loop |
| 4:30–5:00 | Fix edge cases | Validator + metrics | Run all instances |
| 5:00–5:30 | Result analysis | Visualizations | Baseline comparison |
| 5:30–6:00 | Technical explanation | Output cleanup | Final result table |
| 6:00–7:00 | Final tuning | Final tuning | Final reproducibility run + presentation |

# 20. If You Have Only 3 Hours

1. Correct CVRPLIB loading.

2. Correct distance semantics.

3. Correct quadrant assignment.

4. Max-min fair allocation.

5. OR-Tools CVRP using q_i.

6. Validation.

7. Final metrics and one route plot.

Skip ALNS, split deliveries and complicated metaheuristics until the basic pipeline is fully correct.

# 21. If You Finish Early

Add 10–50 candidate allocations and route each.

Add route-aware secondary allocation objective.

Add intra-region quantity swaps.

Add 2-opt + relocate + swap.

Try adaptive large neighborhood search.

Generate a fairness-vs-distance Pareto plot.

Add baseline comparison.

# 22. Presentation / Report Structure

| Page | Content |
| --- | --- |
| 1 | Problem + visual map + 70% stock scarcity |
| 2 | Solution flowchart |
| 3 | Mathematical formulation |
| 4 | Fair allocation strategy |
| 5 | CVRP routing strategy |
| 6 | Allocation ↔ routing local search |
| 7 | Results for all 3 instances |
| 8 | Regional service tables + fairness charts |
| 9 | Route visualizations |
| 10 | Baseline comparison |
| 11 | Runtime + reproducibility |
| 12 | Conclusion + key takeaways |

# 23. Assisted-Coding Prompts — Person 1

## Person 1 Prompt 1

Create loader.py for a Python project that solves the AI-05 Fair Essential-Goods Allocation and Routing problem.
Use vrplib to load A-n32-k5, A-n33-k5 and B-n31-k5.
Extract coordinates, demands, depot, number of vehicles, capacity and published edge-weight information.
Do not implement routing yet. Add clear validation and readable instance summaries.

## Person 1 Prompt 2

Create regions.py.
Given customer coordinates and depot coordinates, assign each customer to exactly one of four quadrants.
Axis rule: x equal to depot_x is positive/right; y equal to depot_y is positive/up.
Return region IDs and regional original demand. Add tests for all quadrant and axis cases.

## Person 1 Prompt 3

Create allocation.py for AI-05.
Variables: integer q_i and continuous t.
Constraints: 0 <= q_i <= demand_i; sum(q_i) <= floor(0.70 * total_demand);
for each region r, sum(q_i in r) >= t * regional_demand[r].
Maximize t. Return q and t. Keep internal values unrounded.

## Person 1 Prompt 4

Add near-optimal allocation generation.
After finding t*, constrain t to remain within a tiny tolerance of t* and generate several different feasible allocations.
Use secondary objectives that favor geographically compact or route-friendly customers without reducing fairness.

# 24. Assisted-Coding Prompts — Person 2

## Person 2 Prompt 1

Create routing.py using Google OR-Tools for AI-05.
Input: exact distance matrix, q_i delivery quantities, depot, 5 vehicles and capacity 100.
Route only q_i > 0 customers. Every route starts and ends at the depot. Vehicle load must never exceed capacity.
Return route sequences, loads and total distance.

## Person 2 Prompt 2

Add multi-start CVRP optimization.
Try multiple first-solution strategies and OR-Tools local search/metaheuristics.
Use deterministic seeds and keep the best feasible solution by total route distance.

## Person 2 Prompt 3

Create validation.py for AI-05.
Validate allocation bounds, stock, customer coverage, exact delivered quantities, route start/end depot, vehicle capacity,
customer uniqueness for the single-visit version, and all required regional constraints.

## Person 2 Prompt 4

Create metrics.py and visualization.py.
Metrics: regional demand, delivered demand, service ratios, minimum service, maximum service, Balance, total allocated supply,
total route distance. Visualization: route map, regional service bars and allocation intensity map.

# 25. Final Integration Prompt

Integrate the AI-05 Fair Essential-Goods Allocation and Routing project.

Pipeline:
1. Load CVRPLIB instance.
2. Build exact distance matrix using official semantics.
3. Assign quadrant regions with axis rules.
4. Calculate S = floor(0.70 * total demand).
5. Solve max-min fair allocation.
6. Generate near-optimal fair allocations.
7. Route each allocation with capacity-constrained OR-Tools CVRP.
8. Compare solutions lexicographically:
   maximize minimum regional service,
   then minimize total distance,
   then maximize Balance.
9. Apply allocation-aware local search and route improvement.
10. Strictly validate the final solution.
11. Save metrics, allocation, routes and plots.
12. Run all three required instances and produce one final comparison table.

Do not hard-code instance-specific answers. Keep the system deterministic with a recorded seed.

# 26. Final Hackathon Strategy — What Makes This Strong

Fairness-first rather than distance-first optimization.

Exact use of CVRPLIB instance semantics.

Max-min regional fairness formulation.

Route-aware selection among multiple fair allocations.

Capacity-constrained routing using q_i, not original demand.

Strict automated validator.

Baseline comparison proving improvement.

Clear route and fairness visualizations.

Deterministic reproducibility.

Optional ALNS/local search as the advanced layer.

# 27. One-Sentence Pitch

“We solve scarce relief distribution as a fairness-first multi-objective optimization problem: maximize the minimum regional service ratio, then find geographically efficient capacity-feasible vehicle routes, and iteratively improve allocation and routing together.”

Important implementation principle: build the deterministic correct version first. Only after every constraint and validation check passes should you add multi-start search, route-aware allocation, ALNS or other advanced improvements.